Kuwboo Rebuild: Initial Design Scope

Created: February 15, 2026

Last Updated: February 15, 2026

Version: 1.0

Purpose: Define the screen inventory and scope of work for commissioning a UI/UX designer

Related Documents:

• FEATURE_ANALYSIS_MVP.md - Neil's priority list mapped to codebase state

• MOBILE_STRATEGY_ANALYSIS.md - Flutter rebuild cost analysis ($48,000 total including design)

• iOS_CODEBASE_AUDIT.md - Full iOS technical audit (1,881 Swift files)

• MOBILE_CODEBASE_ASSESSMENT.md - Cross-platform assessment

────────────────────────────────────────────────────────────────────────────────

Context

Neil has an existing iOS app with 3 fully functional modules (Video Making, Buy & Sell, Social/Stumble) and a 4th module (Dating) scaffolded but not wired in. We are rebuilding in Flutter with a modernised architecture and new design language. Before development begins, we need professional UI/UX design work. This document scopes what the designer needs to deliver.

Strategy: Feature Parity First

Phase 1 designs cover Video + Shop + Social + shared screens (what works today in the iOS app). Dating and Yoyo are deferred to a second design phase. This gives Neil a functioning MVP that replaces his current app before we add new capabilities.

Source of Truth: The iOS App

All screen inventories and feature assessments in this document are based on the existing iOS app at mobile/ios/kuwboo/ (1,881 Swift files, MVVM + Router + RxSwift architecture). This is what users have today and what the designer must replace with modern equivalents.

Separate Workstream: Our Design Explorations (NOT in designer scope)

We have 26 design explorations in a Flutter viewer at new_douglas/design/viewer/. These are our internal explorations for gathering user opinions on aesthetic direction (Neo-Brutalist, Soft Luxury, Calm Tech, etc.). They are entirely separate from the designer's scope of work -- they help us understand preferences, not brief the designer.

────────────────────────────────────────────────────────────────────────────────

Part 1: What Exists Today (iOS App)

3 Active Modules, Each with 5-Tab Navigation

The current app uses a module selector screen after login. The user picks one of three modules, each giving them a separate 5-tab bar experience. There is no way to cross between modules without going to Settings > Switch Module.

| Module | Tabs | Key Screens | Completeness |
| --- | --- | --- | --- |
| Video Making | Home, Search, +Create, Profile, Settings | TikTok-style feed, video recorder/editor, comments, sound library, hashtag search, draft videos | Fully built (~20 screens) |
| Buy & Sell | Home, Categories, +Add, My Listings, Settings | Product grid, category browser, product detail with bidding, add product form, filters, location picker | Fully built (~15 screens) |
| Social/Stumble | Home, Search, +Post, Profile, Settings | Social feed, photo/text posts, tag people, friend requests, events, privacy settings | Fully built (~14 screens) |

Shared Screens (used across all modules)

• Auth flow: Onboarding slides, Login, Signup, Reset Password, OTP verification

• Chat: Message inbox, 1:1 chat (Socket.IO real-time), media messages, message forwarding

• Profile: User profile, edit profile, followers list, block list

• Settings: Module-aware settings menu, notifications settings, privacy & security, CMS pages (Terms, Privacy, FAQ, About), support

Not Active in iOS (scaffolded/storyboard exists, not navigable)

• Dating -- Storyboard exists, DatingStream protocol exists, but no tab bar or routing

• Blog, VIP Pages, Notice Board, Find Discount, Lost & Found, Missing Person -- Cells/models exist, storyboards exist, not wired into navigation

Total Screen Count in Current iOS App: ~60 unique screens

────────────────────────────────────────────────────────────────────────────────

Part 2: What We've Planned for the Rebuild

Architecture Changes

• No module selector -- all features accessible from one 4-tab bar

• 4 main tabs: Video (purple), Dating (rose), Social (blue), Shop (green)

• Header icons: Profile avatar (left), Inbox badge, Yoyo nearby badge (right)

• Contextual FAB: Changes action per tab (Record/Spark/Post/List) with long-press secondary options

• Yoyo woven throughout (not a separate module)

What's Already Designed (Flutter rebuild)

| Component | Status |
| --- | --- |
| Login screen (phone + email + Google + Apple SSO) | Complete |
| OTP verification screen | Complete |
| Onboarding/profile setup screen | Complete |
| App shell (header + 4-tab bottom nav) | Complete |
| Contextual FAB with progressive disclosure | Complete |
| Theme system (light + dark, Poppins font, tab accent colours) | Complete |
| Route architecture (12 routes defined) | Complete |
| Auth state management (Riverpod) | Complete |
| API client with token refresh | Complete |

What's Placeholder Only (route exists, screen is "Coming Soon" text)

Video feed, Dating, Social feed, Shop, Yoyo map, Inbox, Profile, Settings

────────────────────────────────────────────────────────────────────────────────

Part 3: Design Work Scope (Feature Parity First)

Design Approach: Replace Current, Then Extend

Initial design commission (this scope): Design screens to replace Video + Shop + Social + shared screens. This is what the designer delivers first.

Future design commission (deferred): Dating module, Yoyo proximity features, Sponsored Links. Documented here for planning but NOT included in the initial design budget.

────────────────────────────────────────────────────────────────────────────────

Tier 1: Core Navigation & Patterns (Designer Must Start Here)

These establish the visual language everything else builds on.

| Deliverable | Description | Screens |
| --- | --- | --- |
| Design System | Colour palette, typography scale, spacing grid, elevation system, icon style guide, component library (buttons, inputs, cards, chips, avatars, badges) | 1 system doc |
| Navigation Pattern | 4-tab bar with active states, header bar with profile/inbox/yoyo, contextual FAB states per tab, transition animations spec | 4 tab states |
| Empty/Loading/Error States | Skeleton loaders, empty state illustrations, error state patterns, pull-to-refresh | 1 pattern sheet |

Estimated effort: 2-3 days

────────────────────────────────────────────────────────────────────────────────

Tier 2: Feature-Parity Screens (Replace What Exists)

These replace the current iOS app's 3 active modules. Every screen the user can reach today needs a redesigned equivalent.

2A. Video Module (replaces Video Making)

| Screen | Current iOS Equivalent | Notes |
| --- | --- | --- |
| Video feed (full-screen vertical scroll) | HomeVC | For You / Following toggle, like/comment/share/save overlay |
| Video player overlay (comments, share sheet) | CommentsVC, ShareVC | Bottom sheet comments, sub-comments |
| Video creation (camera) | CreatePostVC | Record button, timer, speed, flip camera, filters, stickers |
| Video editing | EditPostVC | Trim, filters, text overlay, audio sync |
| Video posting | PostVideoVC | Caption, hashtags, mentions, privacy toggle, draft save |
| Draft videos | DraftVideosVC | Grid of saved drafts |
| Sound/audio library | SoundMasterVC | Browse, search, favourites |
| Search (videos, users, hashtags, audio) | SearchDetailVC | Tabbed search results |
| Hashtag detail | HashDetailVC | Hashtag feed with stats |
| Audio detail | AudioDetailVC | Audio info + videos using it |

Screen count: ~12 unique screens

Estimated design effort: 3-4 days

2B. Shop Module (replaces Buy & Sell)

| Screen | Current iOS Equivalent | Notes |
| --- | --- | --- |
| Shop home (product grid) | BuySellHomeVC | Location filter, category chips |
| Category browser | CategoryVC | Hierarchical category navigation |
| Product listing (grid/list) | ProductListVC | Sort, filter, pagination |
| Product detail | ProductDetailVC | Image carousel, price, bid/offer/buy buttons, seller info, chat |
| Product filter | ProductFilterVC | Price range, condition, location radius, category |
| Add product (fixed price) | AddProductVC | Photos, title, description, price, category, condition, location |
| Add product (auction) | AddProductVC | Same + start price, reserve, duration |
| My listings (active/sold/expired) | MyListingVC | Tabs: fixed vs auction |
| My bids | MyBidsRouter | Bid history, status |
| Bidding detail | BiddingDetailsRouter | Bid timeline, current price |
| Location picker | LocationVC | Map + search (Google Places) |

Screen count: ~12 unique screens

Estimated design effort: 3-4 days

2C. Social Module (replaces Social/Stumble)

| Screen | Current iOS Equivalent | Notes |
| --- | --- | --- |
| Social feed | SocialStumbleHomeVC | Photo/text posts, likes, comments |
| Create post (photo/text) | SocialStumbleCreatePostVC | Photo picker, text, tag people, location |
| Post detail | SocialStumblePostDetailVC | Full post with comments |
| Tag people picker | TagPeopleListVC | Search + select users to tag |
| Social profile (own) | SocialStumbleMyProfileVC | Posts, gallery, tagged, friends tabs |
| Social profile (other user) | SocialStumbleOtherUserProfileVC | Follow/friend/message actions |
| Friend requests (received/sent) | SocialStumbleFriendRequestsVC | Accept/decline actions |
| Events | SocialStumbleEventVC | Event listing and detail |
| Privacy settings | SocialStumblePrivacySettingVC | Who can see/message/tag |

Screen count: ~10 unique screens

Estimated design effort: 2-3 days

────────────────────────────────────────────────────────────────────────────────

Tier 3: New Feature Screens (Build What Doesn't Exist Yet)

These are features Neil wants that don't have complete UI in the current app.

Note: Tier 3 is documented for planning but is NOT part of the initial design commission. It will be a separate future commission once the feature-parity screens are complete.

3A. Dating Module (NEW -- backend exists, no iOS UI)

| Screen | Description | Complexity |
| --- | --- | --- |
| Dating card stack (swipe interface) | Tinder-style card stack with swipe left/right/up(super-like), photo carousel per card | High |
| Dating profile view (expanded) | Full profile: photos, bio, interests, distance, age, prompts | Medium |
| Match screen (it's a match!) | Celebration animation, message/keep swiping options | Medium |
| Matches list | Grid/list of mutual matches with last message preview | Medium |
| Dating profile editor | Own dating profile: photos (min 2), bio, prompts, preferences | High |
| Dating preferences | Age range slider, distance radius, gender preference, dealbreakers | Medium |
| Spark/boost screens | Premium action confirmations | Low |

Screen count: ~8 unique screens

Estimated design effort: 3-4 days (swipe card interaction needs careful UX)

3B. Yoyo -- Proximity Discovery (NEW -- nothing exists)

| Screen | Description | Complexity |
| --- | --- | --- |
| Yoyo map view | Map showing nearby users as avatars/pins, real-time updates | High |
| Yoyo list view | Nearby users sorted by distance, with module context (what they're doing) | Medium |
| Yoyo user card (quick view) | Tap a pin/avatar to see mini profile + action buttons | Medium |
| Yoyo settings | Location precision (Exact/Area/Nearby/Hidden), visibility toggles, per-module overrides | Medium |
| Yoyo badge integration | Header badge showing nearby count, notification when someone's near | Low (pattern only) |

Screen count: ~5 unique screens

Estimated design effort: 2-3 days

────────────────────────────────────────────────────────────────────────────────

Tier 4: Shared Screens (Used Across All Features)

These are module-agnostic screens that appear throughout the app.

| Screen | Current iOS Equivalent | Notes |
| --- | --- | --- |
| Unified user profile | UserProfileVC | Tabs per module: videos, products, posts, dating |
| Edit profile | EditProfileVC | Avatar, name, username, bio, links |
| Chat inbox | MessageInboxVC | Threaded conversations, unread badges, module context |
| Chat conversation | ChatVC | Real-time messaging, media, replies, read receipts |
| Media message viewer | MediaMessageChatVC | Full-screen image/video in chat |
| Notifications | NotificationsVC | Grouped by type, actionable |
| Settings | SettingVC | Single unified settings (not per-module) |
| Notification preferences | NotificationSettingVC | Per-type toggles |
| Privacy & security | PrivacySecurityVC | Account privacy, data, 2FA |
| Blocked users | BlockUserVC | List with unblock option |
| Followers/following | UserFollowersVC | Tabs: followers, following, per-module option |
| Report/flag flow | (new) | Report user/content with reason picker |
| CMS pages (Terms, Privacy, FAQ) | CMSVC, FAQVC | Markdown/HTML rendering |
| Delete account flow | (in SettingVC) | Confirmation + data deletion info |

Screen count: ~14 unique screens

Estimated design effort: 3-4 days

────────────────────────────────────────────────────────────────────────────────

Tier 5: Auth & Onboarding (Already Designed -- Review Only)

These are already implemented in the Flutter app. Designer should review and refine rather than design from scratch.

| Screen | Status |
| --- | --- |
| Login (phone + email + social) | Built -- needs design review |
| OTP verification | Built -- needs design review |
| Onboarding / profile setup | Built -- needs design review |

Estimated design effort: 0.5 days (review/polish only)

────────────────────────────────────────────────────────────────────────────────

Part 4: Design Scope Summary

Initial Commission: Feature Parity (what we're commissioning now)

| Tier | Category | Screens | Days |
| --- | --- | --- | --- |
| 1 | Design System & Patterns | System docs + patterns | 2-3 |
| 2A | Video Module | ~12 | 3-4 |
| 2B | Shop Module | ~12 | 3-4 |
| 2C | Social Module | ~10 | 2-3 |
| 4 | Shared Screens (chat, profile, settings, etc.) | ~14 | 3-4 |
| 5 | Auth Review (already built, polish only) | 3 (review) | 0.5 |
|  | INITIAL TOTAL | ~48 screens + system | 12-18 designer days |

Future Commission: New Features (deferred, documented for planning)

| Tier | Category | Screens | Days |
| --- | --- | --- | --- |
| 3A | Dating Module | ~8 | 3-4 |
| 3B | Yoyo Proximity | ~5 | 2-3 |
| -- | Sponsored Links | ~3 | 1-2 |
|  | FUTURE TOTAL | ~16 screens | 6-9 designer days |

Delivery Schedule (Initial Commission Only)

Week 1: Foundation + Video

• Tier 1 (design system) + Tier 2A (video) + Tier 5 (auth review)

• Deliverable: Design system + ~12 video screens + auth polish

• Estimated: 5.5-7.5 designer days

• Why first: Design system establishes all patterns; video is the hero module

Week 2: Shop + Social

• Tier 2B (shop) + Tier 2C (social)

• Deliverable: ~22 screens

• Estimated: 5-7 designer days

• Why second: These reuse the design system from Week 1, so faster

Week 3: Shared Screens + Revisions

• Tier 4 (shared) + revision rounds on Weeks 1-2

• Deliverable: ~14 screens + revisions

• Estimated: 3-4 designer days + revision buffer

• Why last: Shared screens (chat, profile, settings) benefit from seeing all module screens first

────────────────────────────────────────────────────────────────────────────────

Part 5: What the Designer Needs From Us

Before Starting

1. This scope document (screen inventory based on the iOS app)

2. Access to current iOS app (TestFlight build or screen recordings/screenshots of every screen)

3. iOS screen map -- annotated screenshots showing every screen, flow, and transition in the current app

4. Neil's reference apps: WhatsApp, Snapchat, Instagram, Facebook (he wants that level of polish)

5. Navigation architecture brief: 4-tab unified nav (Video, Dating, Social, Shop) replacing the current module-selector pattern

6. Brand assets from Neil (logo, any colour/font preferences he has)

Deliverables We Need Back

1. Figma file with all screens organised by feature module

2. Component library in Figma (buttons, cards, inputs, chips, avatars, badges)

3. Interaction specs for complex flows (video creation, auction bidding, search)

4. Light + dark mode for every screen

5. Phone-only layouts (defer tablet until later)

────────────────────────────────────────────────────────────────────────────────

Part 6: Budget Estimate for Design Work

Initial Commission (Feature Parity -- ~48 screens)

Based on 12-18 designer days:

| Rate Assumption | Low (12 days) | Mid (15 days) | High (18 days) |
| --- | --- | --- | --- |
| Junior ($300/day) | $3,600 | $4,500 | $5,400 |
| Mid-level ($500/day) | $6,000 | $7,500 | $9,000 |
| Senior ($700/day) | $8,400 | $10,500 | $12,600 |

Recommended budget to present to Neil: $6,000-$9,000 (mid-level designer, 12-18 days)

This aligns with our previous estimate of $6,000-$8,000 in MOBILE_STRATEGY_ANALYSIS.md.

Future Commission (Dating + Yoyo + Sponsored Links -- ~16 screens)

Based on 6-9 designer days, add $3,000-$4,500 at mid-rate when ready.

What Reduces Cost

• Clear scope -- the iOS app is fully built, so the designer isn't inventing features, just redesigning known screens

• Reference app precedent -- Video (TikTok), Shop (Facebook Marketplace), Social (Instagram) patterns are well-established

• Auth screens need review/polish only, not design from scratch

What Could Increase Cost

• Neil wanting significant revisions (budget 1-2 revision rounds per phase)

• Interaction prototypes for video creation or bidding flows (animated Figma)

• Custom illustrations for empty states, onboarding, or branding

• Deviating from established patterns -- if Neil wants novel UX rather than polished versions of TikTok/Marketplace/Instagram conventions

────────────────────────────────────────────────────────────────────────────────

Part 7: Pre-Design Checklist (Actions Before Commissioning)

For Us (Phil)

☐ Record/screenshot every screen in the current iOS app for the designer's reference

☐ Create an annotated screen map showing all flows and transitions in the iOS app

☐ Write a brief for the designer covering this scope + Neil's preferences

☐ Confirm with Neil: extended modules (Blog, VIP, Notice Board, etc.) are ALL deferred

☐ Separately: continue our own design explorations (viewer) to gather user preferences -- this is our workstream, not the designer's

For Neil

☐ Confirm: Video + Shop + Social first, Dating + Yoyo later

☐ Provide any brand assets (logo files, colour preferences, font preferences)

☐ Confirm: phone-only for now, tablet deferred

☐ Identify specific screens from reference apps (WhatsApp, Snap, Insta, FB) he wants to emulate

☐ Approve design budget range ($6,000-$9,000 for initial commission)

────────────────────────────────────────────────────────────────────────────────

Part 8: Summary for Neil

What we're doing: Hiring a designer to create all the screens for the new Kuwboo app. The new app will replace everything your current app does (videos, marketplace, social) with a modern, polished design -- like the apps you admire (WhatsApp, Instagram, Snapchat).

What you'll get: ~48 professionally designed screens in Figma, covering every part of the app your users can reach today, plus a complete design system (colours, fonts, components) that ensures consistency.

What it costs: $6,000-$9,000 for the initial design work (~3 weeks of designer time).

What comes later: Once the initial app is built, we commission a second round of designs for Dating, Yoyo (nearby discovery), and Sponsored Links -- estimated at an additional $3,000-$4,500.

Total design investment across both phases: $9,000-$13,500.