# Kuwboo Feature Analysis & MVP Planning

Created: February 5, 2026 Last Updated: February 6, 2026 Version: 3.0 Purpose: Map Neil’s priority list to actual codebase state

## Executive Summary

This document analyzes Kuwboo’s features against Neil’s stated priority list to identify what’s ready for MVP and what needs work. Unlike the previous MVP_SCOPE.md (which recommends a single-module strategy), this document maps directly to the client’s requirements.

### Quick Status

| Priority | Feature | Status | Action |
| --- | --- | --- | --- |
| #1 | Video Making | ✅ MVP READY | Ship it |
| #2 | Buy and Sell | ✅ MVP READY | Ship it |
| #3 | Dating | ⚠️ NEEDS WORK | Mobile UI incomplete |
| #4 | Yoyo | 🔨 NEEDS DEV | Proximity discovery (3-4 weeks) |
| #5 | Sponsored Links | 🔨 NEEDS BACKEND | Build from scratch |
| #6 | Social | ✅ MVP READY | Ship it |

Yoyo Clarified: Proximity-based social discovery feature (like Happn/Bumble BFF). Users activate Yoyo, set profile with interests (dating/coffee/social/friends), and discover nearby users. Existing location infrastructure (Haversine, lat/long, Google Maps) can be leveraged.

## Neil’s Priority List vs Current State

| # | Neil’s Priority | Maps To | Backend | iOS | Android | MVP Ready? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Video Making | video_making | Complete | Complete | Complete | YES |
| 2 | Buy and Sell | buy_sell | Complete | Complete | Complete | YES |
| 3 | Dating | dating | Complete | Partial | Partial | Needs Work |
| 4 | Yoyo | yoyo (new) | Needs Build | Needs Build | Needs Build | Needs Dev |
| 5 | Sponsored Links | advertisements | Missing | Unknown | Partial UI | Needs Backend |
| 6 | Social | social_stumble | Complete | Complete | Complete | YES |

## 1. VIDEO MAKING (TikTok-like) ✅ MVP READY

### Full Feature List

| Feature | Backend | iOS | Android |
| --- | --- | --- | --- |
| Video recording (60 sec) | ✅ | ✅ | ✅ |
| Video editing/trimming | ✅ | ✅ | ✅ |
| Audio tracks/music library | ✅ | ✅ | ✅ |
| Filters and effects | ✅ | ✅ | ✅ |
| Draft video storage | ✅ | ✅ | ✅ |
| Feed discovery (For You, Following, Trending) | ✅ | ✅ | ✅ |
| Like/comment/share | ✅ | ✅ | ✅ |
| Hashtags and search | ✅ | ✅ | ✅ |
| User profiles | ✅ | ✅ | ✅ |
| Followers/following | ✅ | ✅ | ✅ |
| Push notifications | ✅ | ✅ | ✅ |
| Content moderation | ✅ | ✅ | ✅ |
| 27 video categories | ✅ | ✅ | ✅ |

### Database Tables (15 tables)

- feeds, feed_comments, feed_likes, feed_shares, feed_views

- feed_tags, feed_collections, audio_tracks, albums, artists

- categories (27 predefined)

### API Endpoints: 40+

Core: /feed, /user/feed, /feed-comment, /audio-track, /album, /collection

### MVP Segment

Everything is MVP-ready. Core video creation, discovery, and social features complete.

Nice-to-have (post-MVP): - Video duets/reactions - Live streaming - Creator monetization

## 2. BUY & SELL (Marketplace) ✅ MVP READY

### Full Feature List

| Feature | Backend | iOS | Android |
| --- | --- | --- | --- |
| Fixed-price listings | ✅ | ✅ | ✅ |
| Auction/bidding | ✅ | ✅ | ✅ |
| 54 hierarchical categories | ✅ | ✅ | ✅ |
| Product images (multiple) | ✅ | ✅ | ✅ |
| Product search/filter | ✅ | ✅ | ✅ |
| Location-based search | ✅ | ✅ | ✅ |
| Favorites/watchlist | ✅ | ✅ | ✅ |
| In-app messaging for products | ✅ | ✅ | ✅ |
| Bid history | ✅ | ✅ | ✅ |
| My listings management | ✅ | ✅ | ✅ |
| Item conditions (new/used/etc) | ✅ | ✅ | ✅ |
| User addresses | ✅ | ✅ | ✅ |

### Database Tables (10 tables)

- buy_sell_products, buy_sell_product_images, buy_sell_categories

- bids, buy_sell_favorite_products, product_messages

- buy_sell_conditions, buy_sell_consents

### API Endpoints: 25+

Core: /buy-sell-product, /buy-sell-category, /product-bid, /product-message

### MVP Segment

Everything is MVP-ready. Full marketplace with fixed-price and auction support.

Nice-to-have (post-MVP): - In-app payments (Stripe/PayPal) - Shipping integration - Escrow/buyer protection - Seller verification badges

## 3. DATING ⚠️ NEEDS WORK

### Full Feature List

| Feature | Backend | iOS | Android |
| --- | --- | --- | --- |
| Dating profiles | ✅ | ⚠️ Partial | ⚠️ Partial |
| User matching (swipe) | ✅ | ⚠️ | ⚠️ |
| Match/unmatch | ✅ | ⚠️ | ⚠️ |
| Dating chat | ✅ | ⚠️ | ⚠️ |
| Profile photos gallery | ✅ | ⚠️ | ⚠️ |
| Interests/hobbies | ✅ | ? | ? |

### Database Tables (4 tables)

- user_match_profiles - matching records

- dating_unmatch_profiles - unmatch history

- user_image_galleries - profile photos

- user_interests, user_hobbies

### API Endpoints: 8

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /dating/user-profile | PUT | Setup dating profile |
| /dating/user | GET | Browse profiles |
| /dating/match/user-profile | POST | Swipe/like a user |
| /dating/match/user | GET | View matches |
| /dating/user/chat/unmatch | POST | Unmatch a user |

### What’s Missing

- Mobile UI incomplete - Profile setup, matching UI, discovery feed

- No location-based matching - Need to add distance filters

- No preference filters - Age range, gender preferences not exposed in UI

### MVP Segment (Minimum to Launch Dating)

| MVP Feature | Status | Work Needed |
| --- | --- | --- |
| Profile creation | Backend ✅ | Mobile UI |
| Profile photos | Backend ✅ | Mobile UI |
| Browse/discover users | Backend ✅ | Mobile UI |
| Swipe to like | Backend ✅ | Mobile UI |
| Match notification | Backend ✅ | Mobile UI |
| Chat with matches | Backend ✅ | Uses shared chat |

Estimated mobile work: 2-3 weeks per platform

## 4. YOYO 🔨 NEEDS DEVELOPMENT (Proximity Social Discovery)

### Feature Definition (from Neil)

Yoyo is a proximity-based social connection feature where users opt-in to discover nearby users. Similar to Happn, Bumble BFF, or WeChat “People Nearby”.

Core Concept: - User activates Yoyo mode (opt-in toggle) - Pre-defined profile: photo, video, introduction text - Interest categories: dating, coffee, social, friendship, networking - Gender/preference filters: men seeking women, men seeking friends, women seeking women, etc. - When two Yoyo-enabled users are physically close, they can see each other’s profiles - Available across ALL feature modules (Video, Buy & Sell, Dating, Social)

### Existing Infrastructure ✅ (Reusable)

| Component | Location | Status |
| --- | --- | --- |
| User lat/long columns | users table | ✅ Already exists |
| Haversine distance formula | User.js model | ✅ Already implemented |
| City/State/Country tables | Database | ✅ 60K+ cities indexed |
| Google Maps SDK | iOS Podfile (8.4.0) | ✅ Already integrated |
| Module key pattern | Thread/Chat system | ✅ Can add yoyo moduleKey |
| Chat/messaging | Shared infrastructure | ✅ Reuse for connections |

### What Needs Building

Database (new tables):

CREATE TABLE yoyo_profiles (
    id INT PRIMARY KEY AUTO_INCREMENT,
    user_id INT NOT NULL,
    photo_url VARCHAR(500),
    video_url VARCHAR(500),
    introduction TEXT,
    is_active BOOLEAN DEFAULT FALSE,
    interests JSON,  -- ["dating", "coffee", "social", "friends"]
    seeking JSON,    -- {"gender": "women", "purpose": ["dating", "friends"]}
    last_location_update DATETIME,
    visibility_radius_miles INT DEFAULT 5,
    created_at DATETIME DEFAULT CURRENT_TIMESTAMP,
    updated_at DATETIME DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,
    FOREIGN KEY (user_id) REFERENCES users(id)
);

CREATE TABLE yoyo_discoveries (
    id INT PRIMARY KEY AUTO_INCREMENT,
    discoverer_user_id INT NOT NULL,
    discovered_user_id INT NOT NULL,
    distance_miles DECIMAL(5,2),
    discovered_at DATETIME DEFAULT CURRENT_TIMESTAMP,
    module_context ENUM('video_making', 'buy_sell', 'dating', 'social_stumble'),
    status ENUM('discovered', 'viewed', 'connected', 'dismissed'),
    FOREIGN KEY (discoverer_user_id) REFERENCES users(id),
    FOREIGN KEY (discovered_user_id) REFERENCES users(id)
);

CREATE TABLE yoyo_connections (
    id INT PRIMARY KEY AUTO_INCREMENT,
    user_a_id INT NOT NULL,
    user_b_id INT NOT NULL,
    connected_at DATETIME DEFAULT CURRENT_TIMESTAMP,
    connection_type ENUM('dating', 'coffee', 'social', 'friends', 'networking'),
    thread_id INT,  -- Links to chat thread
    FOREIGN KEY (user_a_id) REFERENCES users(id),
    FOREIGN KEY (user_b_id) REFERENCES users(id),
    FOREIGN KEY (thread_id) REFERENCES threads(id)
);

Backend API (new endpoints):

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /yoyo/profile | PUT | Create/update Yoyo profile |
| /yoyo/profile | GET | Get current user’s Yoyo profile |
| /yoyo/activate | POST | Toggle Yoyo discovery on/off |
| /yoyo/nearby | GET | Get nearby Yoyo users (uses Haversine) |
| /yoyo/discover/:userId | POST | Mark user as discovered |
| /yoyo/connect/:userId | POST | Request connection |
| /yoyo/connections | GET | List active connections |
| /yoyo/location | PUT | Update user’s current location |

Mobile Work:

| Platform | Work Required |
| --- | --- |
| iOS | Yoyo profile setup UI, nearby discovery feed, location permissions, background location updates |
| Android | Same as iOS |

### MVP Segment (Minimum to Launch Yoyo)

| Feature | Priority | Effort |
| --- | --- | --- |
| Yoyo profile setup (photo, intro, interests) | High | 1 week |
| Activate/deactivate toggle | High | 2 days |
| Nearby users discovery list | High | 1 week |
| View discovered user profile | High | 3 days |
| Connect/dismiss actions | High | 3 days |
| Chat with connections | Medium | Reuse existing |
| Location permission handling | High | 2 days |
| Background location updates | Medium | 1 week |

Estimated total work: 3-4 weeks (backend + mobile per platform)

### Nice-to-have (post-MVP)

- Push notification when match is nearby

- “Crossed paths” history (like Happn)

- Proximity badges on user profiles

- Event-based Yoyo (activate at conferences, parties)

## 5. SPONSORED LINKS ⚠️ NEEDS BACKEND

### Current State

| Component | Status |
| --- | --- |
| Backend API | Missing - No endpoints |
| Database | Missing - No tables |
| Android UI | Partial - Ad types defined, UI shells exist |
| iOS UI | Unknown |

### Android Code Found

// AdConstants.kt
object AdConstants {
    val CLICKABLE_AD: Int = 1
    val PRODUCT_PROMOTION_AD = 2
    val REGULAR_AD: Int = 3
    val TRU_VIEW_AD: Int = 4
}

// AdvertisementBean.kt - Data model exists
data class AdvertisementBean(
    var adId: String?,
    var adType: String?,
    var adUrl: String?,
    var adDuration: String?,
    var points: String?,  // Rewards for watching?
)

### What Needs Building

Database Tables (new):

CREATE TABLE advertisements (
    id INT PRIMARY KEY AUTO_INCREMENT,
    advertiser_user_id INT,
    ad_type ENUM('clickable', 'product_promotion', 'regular', 'truview'),
    title VARCHAR(255),
    media_url VARCHAR(500),
    click_url VARCHAR(500),
    duration_seconds INT,
    points_reward INT,
    target_module ENUM('video_making', 'buy_sell', 'social_stumble'),
    status ENUM('active', 'inactive', 'pending'),
    start_date DATETIME,
    end_date DATETIME,
    budget DECIMAL(10,2),
    impressions_count INT DEFAULT 0,
    clicks_count INT DEFAULT 0,
    created_at DATETIME DEFAULT CURRENT_TIMESTAMP,
    updated_at DATETIME DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP
);

CREATE TABLE advertisement_impressions (
    id INT PRIMARY KEY AUTO_INCREMENT,
    ad_id INT,
    user_id INT,
    watched_duration_seconds INT,
    clicked BOOLEAN DEFAULT FALSE,
    points_awarded INT DEFAULT 0,
    created_at DATETIME DEFAULT CURRENT_TIMESTAMP,
    FOREIGN KEY (ad_id) REFERENCES advertisements(id),
    FOREIGN KEY (user_id) REFERENCES users(id)
);

Backend API (new):

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /advertisements | GET | Get ads for user (with targeting) |
| /advertisements | POST | Create ad (admin/advertiser) |
| /advertisement/impression | POST | Track view/click |
| /advertisement/reward | POST | Award points for watching |

### MVP Segment (Minimum to Launch Ads)

| MVP Feature | Priority |
| --- | --- |
| Display ads in video feed | High |
| Track impressions | High |
| Admin create/manage ads | High |
| Click-through tracking | Medium |
| User rewards for watching | Low (post-MVP) |

Estimated work: 2-3 weeks backend + mobile integration

## 6. SOCIAL (Social Stumble) ✅ MVP READY

### Full Feature List

| Feature | Backend | iOS | Android |
| --- | --- | --- | --- |
| Create posts (text/photo) | ✅ | ✅ | ✅ |
| Feed browsing | ✅ | ✅ | ✅ |
| Like/dislike | ✅ | ✅ | ✅ |
| Comments | ✅ | ✅ | ✅ |
| Photo albums | ✅ | ✅ | ✅ |
| User tagging | ✅ | ✅ | ✅ |
| Friend requests | ✅ | ✅ | ✅ |
| Events | ✅ | ✅ | ✅ |
| Saved posts | ✅ | ✅ | ✅ |
| User search | ✅ | ✅ | ✅ |

### Database Tables (11 tables)

- social_stumbles, social_stumble_comments, social_stumble_like_dislikes

- social_stumble_albums, social_stumble_album_galleries

- social_stumble_events, social_stumble_saved_posts

- social_stumble_tags, social_stumble_user_tags

### API Endpoints: 30+

Core: /social-stumble, /social-stumble-comment, /social-stumble-album, /social-stumble-event

### MVP Segment

Everything is MVP-ready. Full social networking features complete.

## Extended Modules (Not in Neil’s Priority List)

These exist but weren’t mentioned by Neil - defer unless specifically requested:

| Module | Backend | iOS | Android | Notes |
| --- | --- | --- | --- | --- |
| Blog | ✅ | ✅ | ⚠️ | Long-form content |
| VIP Pages | ✅ | ✅ | ⚠️ | Brand/celebrity pages |
| Notice Board | ✅ | ✅ | ⚠️ | Community announcements |
| Find Discount | ✅ | ⚠️ | ⚠️ | Deals/coupons |
| Lost & Found | ✅ | ⚠️ | ⚠️ | Lost/stolen items |
| Missing Person | ✅ | ⚠️ | ⚠️ | Missing person reports (legal concerns) |

Recommendation: Focus on Neil’s 6 priorities first. These extended modules can be enabled later with minimal work since backend is complete.

## 7. Micro-Interactions

“The small things make it magical” — Neil Douglas

Micro-interactions are the small, purposeful animations and feedback moments that make Kuwboo feel alive. They happen in response to user actions — a swipe, a tap, a hold — and give the user confidence that the app heard them. Below, each interaction is described twice: once for Neil (what the user experiences) and once for the developer (what to build).

Full interaction specs (trigger, behaviour, feedback, timing, curves) → INTERACTION_DESIGN_MAP.md Section 13

### 7a. Gesture Interactions

| Pattern | What Neil Sees | What Dev Builds |
| --- | --- | --- |
| Card swipe dismiss | Swipe a profile card left to pass or right to like — the card spins off the edge of the screen and the next one lifts up behind it | UIPanGestureRecognizer (iOS) / Jetpack Compose Draggable (Android) with rotation transform proportional to velocity; threshold-based commit/cancel; spring-animated bounce-back on cancel |
| Card swipe-up super | Swipe a profile card upward to super-like — a burst of golden stars explodes from the card | Vertical pan gesture with separate threshold from horizontal dismiss; triggers star particle system at card center on commit |
| Double-tap to like | Double-tap a video or post and a heart pops up right where you tapped, then little hearts scatter outward | Touch-point detection on double-tap; spawn heart view at touch coordinates, scale 0→1.3→0 with 8–12 child particle views using gravity physics |
| Long-press context menu | Hold down on a post, comment, or message to get quick options (report, copy, reply) | 500ms press-and-hold timer; present bottom sheet or contextual popover with dim overlay; light haptic on trigger |
| Long-press FAB speed dial | Hold the center button to reveal extra options that fan out above it | 400ms hold on center FAB; staggered animation (50ms per item) fans options upward; heavy haptic; dim overlay behind |
| Pull to refresh | Pull down at the top of any feed to reload — the Kuwboo logo spins while loading | Custom refresh control with branded animation (not the platform default spinner); rubber-band overscroll physics |
| 3D photo flip | Swipe across someone’s photos and they flip like a card turning over, showing the next photo on the other side | CATransform3D rotation around Y-axis (iOS) / graphicsLayer { rotationY } (Android); perspective set for depth; 300ms easeOutBack |
| Swipe to archive/delete | Swipe left on a chat or match to reveal Archive/Delete buttons underneath | Swipeable row with UISwipeActionsConfiguration (iOS) / SwipeToDismiss (Android); revealed buttons slide in with coloured background |
| Tap to toggle | Tap a heart, bookmark, or follow button and it bounces briefly as it switches between on and off | Scale pulse animation 1.0→1.3→1.0 over 300ms on state toggle; light haptic; counter value animates smoothly (not instant jump) |
| Hold to record | Hold the record button and a ring fills up around it showing how much time is left | Circular progress ring (CAShapeLayer / Canvas arc) that fills clockwise proportional to hold duration; release ends recording |
| Drag to reorder | Hold a photo, then drag it to rearrange the order — the other photos slide out of the way | Long-press activates drag; lifted item scales 1.05 with shadow; sibling items animate to fill gap; drop triggers layout recalculation |
| Interest chip tap | Tap an interest tag (like “Travel” or “Music”) and it bounces lightly to show it’s selected | Scale bounce 1.0→1.15→1.0 over 200ms; fill colour transition; selection counter updates |
| Bottom sheet drag dismiss | Grab the handle at the top of a pop-up sheet and drag it down to close it | Pan gesture on sheet handle; sheet follows finger with rubber-band resistance; commits dismiss past 40% threshold |
| Card bounce-back | If you don’t swipe a card far enough, it bounces back to the center like a rubber band | Spring animation with damping ratio ~0.7; card returns to identity transform; next card settles back to peek scale |
| Pinch to zoom | Pinch outward on a photo to zoom in for a closer look | Pinch gesture recognizer; image scales from gesture center point; max 3x; release → spring back to fit |
| Story tap navigation | Tap the left or right side of a story to go back or forward | Touch region detection (left third / right third); progress bar jumps; story content cross-fades |
| Story hold to pause | Hold anywhere on a story to pause it — lift to continue | Touch-down pauses timer and playback; touch-up resumes; intentionally no haptic feedback |

### 7b. Visual Feedback

| Pattern | What Neil Sees | What Dev Builds |
| --- | --- | --- |
| Heart burst | Hearts scatter outward when you double-tap or like something | Particle emitter spawning 8–12 heart shapes from interaction point; gravity-affected; 600ms lifetime |
| Star burst | Golden stars explode when you super-like someone | Particle system with gold/blue colour scheme; radial emission; star scales 1.0→2.0→0 with cascading sparkles |
| Confetti | Colourful confetti rains down when you match with someone | Full-screen particle system with multi-coloured rectangles; gravity + rotation physics; 2s duration |
| Ghost particles | Ethereal particles drift upward when you turn on ghost mode | Low-opacity (0.3→0.0) particles rising from avatar position over 400ms; creates vanishing effect |
| Follow button morph | The Follow button smoothly transforms into “Following” when you tap it | Width animation + text cross-fade + background colour transition; single coordinated animation group |
| FAB icon cross-fade | The center button’s icon changes smoothly when you switch between modules | Icon cross-fade (200ms); no positional change; both icons briefly visible during overlap period |
| Auction timer urgency | The countdown timer turns red and starts pulsing when time is almost up | Colour transition to red at 5-minute threshold; pulse animation with increasing frequency (2s→1s→0.5s) |
| Success toast | A small green bar slides up confirming your action (saved, posted, sent) | Non-blocking toast that slides in from bottom (300ms), holds 4s, slides out (200ms); dismissible with swipe |
| Error shake | The form field shakes side-to-side when something’s wrong (bad code, username taken) | Horizontal oscillation (3 cycles, ±8px, 400ms); red border flash; error message fades in below field |
| Ripple effect | A subtle ripple spreads from where you tap any button | Material-design ripple: circle expanding from touch point, fading as it reaches element bounds; 350ms |
| Story ring gradient | An animated rainbow ring glows around story avatars that have new content | Rotating gradient ring (brand colours) around avatar; solid grey ring replaces it once all segments viewed |
| Unread dot pulse | A small dot gently pulses on chats and notifications you haven’t opened yet | Dot bounce-in on appear; gentle scale pulse (1.0→1.2→1.0) on 2s loop; fade-out on read |
| Photo indicator dots | Little dots at the bottom of a photo show which photo you’re viewing and how many there are | Horizontal dot row at photo bottom; active dot filled, others outline; smooth transition on swipe/flip |

### 7c. Loading States

| Pattern | What Neil Sees | What Dev Builds |
| --- | --- | --- |
| Skeleton shimmer | Grey shapes that look like the content layout shimmer while the real content loads — feels alive, not stuck | Placeholder views matching content structure; linear gradient sweep animation (left→right loop); fade-in to real content |
| Pull-to-refresh indicator | The Kuwboo logo spins at the top when you pull down to reload a feed | Custom refresh view with branded animation; rubber-band overscroll physics; dismisses when data arrives |
| Progress ring | A ring fills up around the record button while you’re recording, or around an upload | Circular CAShapeLayer (iOS) / Canvas arc (Android); strokeEnd animated from 0→1 proportional to progress |
| Story progress bar | A thin bar fills across the top of each story showing how long it has left | Horizontal bar with linear fill over segment duration (default 5s); pausable; resets per segment |
| Upload progress overlay | A semi-transparent overlay shows upload percentage while your video or listing is being sent | Modal overlay with circular progress + percentage text; non-dismissible; followed by success toast on completion |
| Infinite scroll loader | A small spinner appears at the bottom of the feed when more items are loading | Spinner positioned below last item; triggered when scroll reaches within 3 items of end; new items fade in |
| Image lazy-load fade-in | Photos gently fade in as they load rather than popping in all at once | Opacity transition 0→1 over 300ms on image load completion; placeholder maintains aspect ratio to prevent layout shift |
| Real-time bid update | The current bid number rolls upward like a counter as new bids come in live | Digit-by-digit scroll animation: old number scrolls up and out, new number scrolls up and in; triggered by WebSocket |

### 7d. Notifications & Status

| Pattern | What Neil Sees | What Dev Builds |
| --- | --- | --- |
| Badge bounce-in | A notification number bounces in on the top bar when something new arrives | Badge view animate from scale 0→1.3→1.0 (bounce overshoot); increment existing badge without re-bounce |
| Typing indicator | Three animated dots show when someone is writing you a message | Sequential opacity pulse across 3 dots (left→right loop); appears above input bar; hides on send/stop |
| Read receipts | Single tick when sent, double tick when delivered, blue ticks when they’ve read it | Tick icon states: single (sent) → double (delivered) → blue double (read); subtle colour/opacity transition between states |
| Online status indicator | A green dot means someone’s online now, yellow means recently, grey means away | Coloured dot next to avatar; smooth colour transition between states; 🟢→🟡 after 15m inactive, 🟡→⚪ after configured period |
| Wave sent confirmation | The Wave button changes to “Waved” after you tap it so you know it went through | Button label morph animation + colour desaturation; disabled state prevents double-send; success haptic |
| Match notification badge | A golden ring pulses around new match avatars until you look at them | Animated gold ring (stroke animation) around match avatar; gentle pulse until tapped; bounce-in badge |
| Learning hint tooltip | A helpful “Hold for more options” tip appears above the center button when you’re new | Tooltip bubble with downward arrow; auto-dismisses after 3s; shown for first 15 FAB taps only; counter tracked in local storage |
| Outbid notification | A banner slides down telling you someone outbid you, with the item photo and new price | In-app notification banner sliding from top (300ms); shows thumbnail + amount; tap navigates to auction; auto-dismisses after 4s |
| Nearby user arrival | A new person slides into your nearby list when they come within range | Card slides in from top of list with fade-in animation (350ms easeOutBack); list count increments; subtle haptic |

### 7e. Transitions

| Pattern | What Neil Sees | What Dev Builds |
| --- | --- | --- |
| Bottom sheet slide | Pop-up panels slide up smoothly from the bottom for things like comments, filters, and offers | UISheetPresentationController (iOS 15+) / BottomSheetBehavior (Android); dim overlay; drag handle for resize/dismiss |
| Speed dial fan | Extra options fan out above the center button when you hold it | Staggered scale-up animation (50ms delay per item) from FAB position; reverse animation on dismiss; dim overlay |
| Card stack parallax | The next card is always visible behind the current one, slightly smaller, creating a depth effect | Z-layered card views; back card at 95% scale + slight Y offset; follows front card movement with dampened parallax |
| Page push/pop | Screens slide in from the right when you go forward, and slide back to reveal the previous screen when you go back | Standard navigation push (slide from right, 300ms) and pop (slide to right, 250ms); iOS edge-swipe gesture for back |
| Match overlay reveal | Both your photos slide in from opposite sides and meet in the middle when you match | Full-screen overlay; left avatar slides from x=-100% to center, right from x=+100% to center; confetti triggers after meet |
| Logo entrance | The Kuwboo logo smoothly fades and scales in when you open the app | Scale 0.5→1.0 + opacity 0→1; tagline fades in 200ms after logo settles; smooth feel, not bouncy |
| Comment sheet resize | Drag the comment panel handle to make it half-screen or full-screen — it snaps into place | Sheet with two detent positions (50% and 100% height); snaps to nearest on drag release; content scrollable within |
| Tab cross-fade | Content fades smoothly between tabs instead of sliding — keeps you grounded in the same place | Simultaneous fade-out of old content + fade-in of new content (200ms); tab indicator slides horizontally to new position |
| Filter apply transition | Applying filters refreshes the content with a smooth fade — no jarring reload | Current content fades out; skeleton shimmer if data fetch needed; new content fades in; filter chip state updates |
| Swipe between story users | Swipe left to skip to the next person’s stories — their stories slide in from the right | Horizontal page transition; progress bars reset for new user; avatar/name cross-fades in header |

### 7f. Haptic Feedback (Quick Reference)

| Level | When It’s Used | What It Feels Like |
| --- | --- | --- |
| Light tap | Tapping hearts, chips, toggle buttons | A subtle click — confirms your tap registered |
| Medium tap | FAB tap, pull-to-refresh release, story navigation | A firm click — something meaningful happened |
| Heavy tap | FAB long-press, context menu trigger, record start | A strong thud — you triggered a power action |
| Success | Saving profile, completing recording, wave sent | A satisfied “done” feeling — your action worked |
| Warning | Auction timer urgency, outbid notification | An alert nudge — pay attention |
| Error | Form validation failure, rejected action | A sharp buzz — something went wrong |
| Celebration | Match confetti, match overlay | A festive rumble — something exciting happened |
| None (intentional) | Story pause, skeleton loading, page transitions | Silence is the feedback — the visual change is enough |

## Summary: MVP Launch Readiness

### Ready Now ✅

- Video Making - Complete (Neil’s #1)

- Buy & Sell - Complete (Neil’s #2)

- Social (Stumble) - Complete (Neil’s #6)

### Needs Mobile Work ⚠️

- Dating - Backend ready, mobile UI incomplete (~2-3 weeks per platform)

### Needs Backend + Mobile 🔨

- Sponsored Links - No backend, partial Android UI (~2-3 weeks total)

- Yoyo - Proximity discovery, existing location infra helps (~3-4 weeks total)

## Recommended MVP Strategy

### Phase 1: Launch Ready (Neil’s priorities 1, 2, 6)

These can ship immediately with minimal work:

| Feature | Status | Effort to Ship |
| --- | --- | --- |
| Video Making | ✅ Complete | Testing only |
| Buy & Sell | ✅ Complete | Testing only |
| Social Stumble | ✅ Complete | Testing only |

### Phase 2: Build Out (Neil’s priorities 3, 5)

| Feature | Status | Estimated Effort |
| --- | --- | --- |
| Dating | Backend ready | 2-3 weeks mobile UI per platform |
| Sponsored Links | Needs backend | 2-3 weeks total |

### Phase 3: Yoyo (Neil’s priority 4)

| Feature | Status | Estimated Effort |
| --- | --- | --- |
| Yoyo | Needs full build | 3-4 weeks total |

Yoyo leverages existing infrastructure: - Haversine formula already in User.js model - User lat/long columns exist in database - Google Maps SDK integrated in iOS (8.4.0) - 60K+ cities already indexed

New work required: - 3 database tables (yoyo_profiles, yoyo_discoveries, yoyo_connections) - 8 API endpoints - Mobile UI for profile setup + discovery feed

## Action Items

### Immediate

- Feature analysis complete (this document)

- Yoyo feature clarified by Neil (proximity-based discovery)

### For Dating (Priority #3)

| Task | Platform | Effort |
| --- | --- | --- |
| Dating profile setup UI | iOS | 1 week |
| Dating profile setup UI | Android | 1 week |
| Swipe/match UI | iOS | 1 week |
| Swipe/match UI | Android | 1 week |
| Integration testing | Both | 3 days |

### For Yoyo (Priority #4)

| Task | Component | Effort |
| --- | --- | --- |
| Create database tables | Backend | 2 hours |
| Create Sequelize models | Backend | 4 hours |
| Yoyo API endpoints (8) | Backend | 1 week |
| Profile setup UI | iOS | 3 days |
| Profile setup UI | Android | 3 days |
| Nearby discovery feed | iOS | 1 week |
| Nearby discovery feed | Android | 1 week |
| Location permissions | Both | 2 days |
| Background location updates | Both | 1 week |
| Integration testing | All | 3 days |

Reuse existing: Haversine formula (User.js), lat/long columns, Google Maps SDK, chat infrastructure

### For Sponsored Links (Priority #5)

| Task | Component | Effort |
| --- | --- | --- |
| Create database tables | Backend | 2 hours |
| Create API endpoints | Backend | 1 week |
| Sequelize models | Backend | 4 hours |
| Admin ad management | Backend | 3 days |
| Feed ad integration | iOS | 3 days |
| Feed ad integration | Android | 3 days |
| Impression tracking | All | 2 days |

## Related Documents

| Document | Purpose |
| --- | --- |
| MVP_SCOPE.md | Previous MVP analysis (single-module recommendation) |
| FEATURE_COMPARISON.md | iOS vs Android feature parity |
| DATABASE_SCHEMA.md | Full database documentation |
| BACKEND_ASSESSMENT.md | Backend API analysis |

## Appendix: Module Key Architecture

Kuwboo uses a shared infrastructure pattern where core systems serve multiple modules via moduleKey:

Thread.moduleKey:
├── video_making    → TikTok-like feed
├── buy_sell        → Marketplace
├── dating          → Matching
├── social_stumble  → Social discovery
└── yoyo            → Proximity discovery (NEW)

MediaTemp types:
├── blog            → Long-form content
├── notice-board    → Announcements
├── vip-page        → Brand pages
├── find-discount   → Deals
├── lost-and-found  → Lost items
└── missing-person  → Missing persons

This shared approach means: - Chat/messaging serves all modules (including Yoyo connections) - Followers can be per-module - Categories are module-specific - Yoyo can leverage existing location infrastructure (Haversine, lat/long)

Document Version: 3.0 Last Updated: February 6, 2026 Next Review: After development phase selection Status: Yoyo clarified, ready for phase planning